JIRA AGILE WORKFLOW SETUP Resource & Capacity Management System — SilverTrust Lab 4: Agile Project Structure, Epics, User Stories & Sprints

# 📋  Project Overview

This document provides the complete Jira Agile setup for the Resource & Capacity Management System at SilverTrust. The project addresses fragmented operational data across Jira, spreadsheets, calendars, and email — consolidating everything into one intelligent system powered by n8n automation and LLM AI.

Link to jira workflow : https://kindafaisal.atlassian.net/jira/software/projects/RCMS/boards/67/backlog?selectedIssue=RCMS-8

| Field | Details |
| --- | --- |
| Project Name | Resource & Capacity Management System — SilverTrust |
| Project Type | Scrum (Sprint-based) |
| Project Owner | Robert Singh, VP Talent & Operations |
| Primary Users | Michelle Zhang (Sr. PM), Keisha Williams (Sr. Consultant) |
| Junior User | David Park, Junior Consultant |
| Board Type | Scrum Board (Backlog, To Do, In Progress, Done) |
| Number of Epics | 3 Epics |
| Total User Stories | 9 User Stories |
| Tech Stack | n8n (automation) + LLM AI + RAG |

# 👥  Stakeholder Pain Points → Epics

Each stakeholder's pain point from the discovery interview maps directly to an epic:

| Stakeholder | Pain Point | How It Affects the Project | → Epic |
| --- | --- | --- | --- |
| Robert Singh (VP Talent) | Capacity decisions take 2-3 days, based on gut feeling | Need real-time capacity visibility dashboard | Epic 1: Capacity Visibility & Decision Support |
| Michelle Zhang (Sr. PM) | Staffing lives in one spreadsheet + her memory | Need centralized staffing system to reduce single point of failure | Epic 2: Staffing & Resource Orchestration |
| Keisha Williams (Sr. Consultant) | Overloaded, no time to mentor David | Need workload balancing + mentoring visibility | Epic 2 + Epic 3 |
| David Park (Jr. Consultant) | Under-supported, thrown into fire on complex projects | Need project-fit matching and mentoring support | Epic 3: Junior Development & Team Support |
| SilverTrust (company-wide) | Data fragmented across Jira, spreadsheets, calendars, email | Need unified data integration and workflow automation | Epic 1 + Epic 2 |

# 🏔️  Epics

EPIC 1 — Capacity Visibility & Decision Support Epic Name: Capacity Visibility & Decision Support Stakeholders Benefited: Robert Singh, Michelle Zhang Description: Currently Robert Singh spends 2-3 days digging through spreadsheets, emails, calendars, and meetings just to answer 'Can we take this project?' This epic builds a real-time capacity dashboard that consolidates resource availability, skills, workload, and project demand into one place — enabling data-driven decisions in minutes instead of days. Category: Category 1 (n8n Automation) + Category 2 (LLM AI)

EPIC 2 — Staffing & Resource Orchestration Epic Name: Staffing & Resource Orchestration Stakeholders Benefited: Michelle Zhang, Keisha Williams, Robert Singh Description: Michelle Zhang's staffing knowledge lives in a personal spreadsheet and her memory — creating a dangerous single point of failure. When she is unavailable, Robert says it takes much longer to gather needed information. This epic replaces that fragile system with a centralized staffing and workflow orchestration solution that captures tacit knowledge, integrates Jira/calendars/spreadsheets, and allows human overrides while making staffing decisions faster and safer. Category: Category 1 (n8n Automation) + RAG

EPIC 3 — Junior Development & Team Support Epic Name: Junior Development & Team Support Stakeholders Benefited: David Park, Keisha Williams, Robert Singh Description: David Park is sometimes left out, sometimes thrown into complex projects without support, and does not consistently receive mentoring despite that being an intended part of his development. Keisha Williams wants to mentor him but lacks the time due to overload. This epic builds project-fit matching for junior staff, surfaces mentoring capacity, and creates structured development visibility — ensuring junior consultants are matched to appropriate assignments and senior consultants have protected time to mentor. Category: Category 2 (LLM AI + RAG)

# 📝  User Stories with Acceptance Criteria

## Epic 1: Capacity Visibility & Decision Support

Story 1.1 — Real-time Capacity Dashboard

| User Story | As Robert Singh (VP Talent & Operations), I want a real-time dashboard showing team capacity, skills, and workload in one place, so that I can answer 'Can we take this project?' in minutes instead of spending 2-3 days digging through spreadsheets and emails. |
| --- | --- |
| Priority | Highest |
| Category | Category 1 (n8n Automation) |
| Epic Link | Epic 1: Capacity Visibility & Decision Support |
| Linked Stakeholders | Robert Singh, Michelle Zhang |

Acceptance Criteria:

- Given a new project inquiry arrives, when Robert opens the dashboard, then he can see real-time availability of all consultants including current workload, skills, and upcoming commitments — all in one view.

- Given the dashboard is loaded, when Robert filters by skill or availability, then the system shows matching consultants within 30 seconds without requiring manual spreadsheet lookups.

- Given capacity data is pulled from Jira, calendars, and spreadsheets, when the dashboard refreshes, then all data sources are synchronized and up to date within 1 hour.

- Given Robert needs to make a project acceptance decision, when he views the dashboard, then it shows a clear recommendation (green/yellow/red) based on current team capacity.

Story 1.2 — Automated Data Consolidation from Multiple Tools

| User Story | As Michelle Zhang (Senior Project Manager), I want all staffing data from Jira, spreadsheets, and calendars to be automatically consolidated in one system, so that I no longer need to manually check multiple tools and follow up on outdated calendar entries. |
| --- | --- |
| Priority | Highest |
| Category | Category 1 (n8n Automation) |
| Epic Link | Epic 1: Capacity Visibility & Decision Support |
| Linked Stakeholders | Michelle Zhang, Robert Singh |

Acceptance Criteria:

- Given any update is made in Jira, Google Calendar, or the staffing spreadsheet, when the n8n workflow triggers, then the central system is updated automatically within 15 minutes.

- Given a consultant's calendar is not updated, when the system detects a discrepancy, then it sends an automated reminder to that consultant to update their availability.

- Given data is pulled from multiple sources, when conflicts are detected (e.g. double booking), then the system flags the conflict and notifies Michelle automatically.

- Given Michelle opens the system, when she views a consultant's profile, then she sees a unified view of their Jira tickets, calendar commitments, and current project assignments in one place.

Story 1.3 — Project Intake & Capacity Pre-check

| User Story | As Robert Singh (VP Talent & Operations), I want the system to automatically run a capacity pre-check when a new project inquiry comes in, so that I can make faster and more consistent project acceptance decisions based on data rather than gut feeling. |
| --- | --- |
| Priority | High |
| Category | Category 2 (LLM AI) |
| Epic Link | Epic 1: Capacity Visibility & Decision Support |
| Linked Stakeholders | Robert Singh, Michelle Zhang |

Acceptance Criteria:

- Given a new project inquiry is submitted, when the intake form is completed, then the system automatically runs a capacity pre-check and produces a report within 10 minutes showing available consultants, skill matches, and timeline feasibility.

- Given the capacity pre-check runs, when the LLM analyzes the data, then it provides a recommendation with reasoning: 'Accept', 'Accept with risk', or 'Decline' based on current workload.

- Given the recommendation is generated, when Robert reviews it, then he can override the decision and add a note explaining his reasoning — which is saved for future reference.

## Epic 2: Staffing & Resource Orchestration

Story 2.1 — Centralized Staffing System to Replace Michelle's Spreadsheet

| User Story | As Michelle Zhang (Senior Project Manager), I want a centralized staffing system that captures all the staffing logic currently in my spreadsheet and memory, so that the team can function normally even when I am unavailable. |
| --- | --- |
| Priority | Highest |
| Category | Category 1 (n8n Automation) + RAG |
| Epic Link | Epic 2: Staffing & Resource Orchestration |
| Linked Stakeholders | Michelle Zhang, Robert Singh |

Acceptance Criteria:

- Given Michelle's staffing spreadsheet is migrated, when any team member opens the system, then they can view current staffing assignments, consultant availability, and project allocations without needing to contact Michelle.

- Given a staffing decision needs to be made, when Robert or another manager accesses the system, then they can see the same staffing logic Michelle uses — including who works well together and who has skill gaps.

- Given Michelle is unavailable, when Robert needs staffing information, then he can access all necessary data within 5 minutes instead of the current 2-3 hours.

- Given the system captures tacit knowledge, when a new staffing assignment is created, then the system suggests consultants based on past successful team compositions stored in the RAG knowledge base.

Story 2.2 — Workload Balancing & Overload Detection

| User Story | As Keisha Williams (Senior Consultant), I want the system to automatically detect when consultants are overloaded and redistribute work more sustainably, so that senior consultants like me are not stretched across too many projects and can actually have time to mentor junior staff. |
| --- | --- |
| Priority | High |
| Category | Category 2 (LLM AI) |
| Epic Link | Epic 2: Staffing & Resource Orchestration |
| Linked Stakeholders | Keisha Williams, Michelle Zhang, Robert Singh |

Acceptance Criteria:

- Given a consultant is assigned to a new project, when their total workload exceeds 80% capacity, then the system automatically flags an overload risk and notifies Michelle and Robert.

- Given an overload is detected, when the LLM analyzes the team's capacity, then it suggests 2-3 alternative consultants who could take on the work with reasoning for each suggestion.

- Given Keisha's workload is reviewed, when the dashboard displays her utilization, then it shows a clear breakdown of her time across projects so managers can make informed redistribution decisions.

- Given workload data is tracked over time, when Robert reviews the monthly report, then he can see utilization trends per consultant and identify chronic overload patterns.

Story 2.3 — Client Change Management & Communication Workflow

| User Story | As Keisha Williams (Senior Consultant), I want a structured workflow to track and communicate client requirement changes, so that the team can respond faster and reduce rework when clients change their minds between meetings. |
| --- | --- |
| Priority | Medium |
| Category | Category 1 (n8n Automation) |
| Epic Link | Epic 2: Staffing & Resource Orchestration |
| Linked Stakeholders | Keisha Williams, Michelle Zhang |

Acceptance Criteria:

- Given a client changes a requirement, when the change is logged in the system, then an automated notification is sent to all affected team members within 15 minutes with a summary of what changed.

- Given a requirement change is logged, when the n8n workflow triggers, then the system automatically assesses the impact on timeline and budget and flags if a project plan update is needed.

- Given multiple requirement changes have occurred, when Michelle reviews the project, then she can see a full change history with dates, descriptions, and impact assessments in one view.

## Epic 3: Junior Development & Team Support

Story 3.1 — Project-Fit Matching for Junior Consultants

| User Story | As David Park (Junior Consultant), I want the system to match me to projects that fit my current skill level and development goals, so that I am not thrown into complex projects without proper support and can grow in a structured way. |
| --- | --- |
| Priority | High |
| Category | Category 2 (LLM AI + RAG) |
| Epic Link | Epic 3: Junior Development & Team Support |
| Linked Stakeholders | David Park, Michelle Zhang, Robert Singh |

Acceptance Criteria:

- Given a new project needs staffing, when the LLM analyzes project complexity and David's skill profile, then it produces a fit score (0-100) with reasoning explaining whether the project is appropriate for his current level.

- Given David is assigned to a project, when the assignment is confirmed, then the system automatically creates a development plan outlining what skills he will learn and who his mentor will be.

- Given past project assignments are stored in the RAG knowledge base, when a new project is being staffed, then the system recommends junior-appropriate tasks based on similar past successful assignments.

- Given David's skill profile is updated after a project, when he completes an assignment, then his profile is automatically updated with new skills and experience for future matching.

Story 3.2 — Mentoring Capacity Visibility

| User Story | As Keisha Williams (Senior Consultant), I want the system to show when I have capacity to mentor David, so that mentoring is no longer skipped due to overload and junior development becomes a visible and protected part of project planning. |
| --- | --- |
| Priority | High |
| Category | Category 2 (LLM AI) |
| Epic Link | Epic 3: Junior Development & Team Support |
| Linked Stakeholders | Keisha Williams, David Park, Robert Singh |

Acceptance Criteria:

- Given Keisha's workload is below 75% capacity, when the system checks weekly, then it automatically schedules a mentoring session with David and sends calendar invites to both.

- Given a mentoring session is scheduled, when it is completed, then both Keisha and David can log session notes in the system which are stored for future reference and development tracking.

- Given Robert reviews team development, when he opens the mentoring dashboard, then he can see how many mentoring sessions have occurred per junior consultant in the last 30 days.

- Given Keisha is overloaded, when the system detects no mentoring sessions in 2 weeks, then it alerts Robert so he can rebalance Keisha's workload to protect mentoring time.

Story 3.3 — Knowledge Capture & Operational Continuity

| User Story | As Robert Singh (VP Talent & Operations), I want critical operational knowledge currently stored in people's heads and personal spreadsheets to be captured in the system, so that the company can operate and scale without being vulnerable when key people are absent. |
| --- | --- |
| Priority | Highest |
| Category | Category 1 (n8n) + RAG |
| Epic Link | Epic 3: Junior Development & Team Support |
| Linked Stakeholders | Robert Singh, Michelle Zhang |

Acceptance Criteria:

- Given Michelle's staffing logic and tacit knowledge is documented, when it is ingested into the RAG knowledge base, then any manager can query the system and get staffing recommendations that reflect her expertise.

- Given a key team member is absent, when another manager needs to make staffing decisions, then the system provides the same quality of recommendations as if the key person were present.

- Given new operational knowledge is created (e.g. new staffing pattern, new client workflow), when it is added to the system, then it is indexed in the RAG knowledge base and available for future queries within 24 hours.

- Given the company grows and adds new consultants, when they are onboarded, then the system automatically creates their profile and integrates their data into the capacity dashboard within 1 day.

# 🎯  Backlog Prioritization

Stories prioritized by dependency, stakeholder urgency, and business value:

| # | User Story | Priority | Category | Rationale |
| --- | --- | --- | --- | --- |
| 1 | Story 1.1 — Real-time Capacity Dashboard | Highest | Cat 1 | Foundation — Robert's #1 need, enables all decisions |
| 2 | Story 1.2 — Automated Data Consolidation | Highest | Cat 1 | Foundation — all other stories need unified data first |
| 3 | Story 2.1 — Centralized Staffing System | Highest | Cat 1+RAG | Eliminates single point of failure — critical risk |
| 4 | Story 3.3 — Knowledge Capture & Continuity | Highest | Cat 1+RAG | Supports all other stories — RAG needs data first |
| 5 | Story 1.3 — Project Intake & Capacity Pre-check | High | Cat 2 | Robert's key decision support tool |
| 6 | Story 2.2 — Workload Balancing & Overload Detection | High | Cat 2 | Keisha's top need — sustainability + mentoring time |
| 7 | Story 3.1 — Project-Fit Matching for Junior Staff | High | Cat 2+RAG | David's development — reduces project risk |
| 8 | Story 3.2 — Mentoring Capacity Visibility | High | Cat 2 | Protects junior development as a planned activity |
| 9 | Story 2.3 — Client Change Management | Medium | Cat 1 | Reduces rework — important but not blocking |

# 🏃  Sprint Structure

## Sprint 1 — Foundation & Data Integration

| Field | Details |
| --- | --- |
| Sprint Name | Sprint 1 — Foundation & Data Integration |
| Duration | 1 week |
| Sprint Goal | Set up n8n data integration pipeline connecting Jira, calendars, and spreadsheets into one unified capacity dashboard |
| Stories in Sprint | Story 1.1 (Highest), Story 1.2 (Highest) — both Category 1, foundational |
| Definition of Done | n8n webhooks configured, data consolidated from all tools, capacity dashboard live with real-time data |

# ⚙️  Technical Solution Overview

| Component | Role in the System |
| --- | --- |
| n8n | Automation engine — connects Jira, Google Calendar, spreadsheets, email. Triggers workflows on data changes. |
| LLM (AI) | Intelligent analysis — capacity pre-checks, workload balancing suggestions, project-fit scoring, overload detection. |
| RAG | Knowledge retrieval — indexes Michelle's staffing logic, past team compositions, consultant profiles for AI recommendations. |
| Jira | Project & ticket data source — provides workload and project assignment data. |
| Google Calendar | Availability data source — consultant schedules and commitments. |
| Database | Central data store — unified consultant profiles, capacity history, mentoring records. |
| Dashboard | Decision interface — real-time capacity view for Robert and Michelle. |

Estimated Implementation Timeline:

- Phase 1 — n8n Integration & Dashboard: 2 weeks

- Phase 2 — RAG Knowledge Base Setup: 2 weeks

- Phase 3 — LLM AI Features (capacity pre-check, workload balancing): 2 weeks

- Phase 4 — Junior Development Features: 2 weeks

- Phase 5 — Testing & Deployment: 2 weeks

- Total: ~10 weeks (2.5 months) with a team of 2-3 developers

# 💬  Brief Reflection

## How did you translate stakeholder pain points into epics?

We grouped stakeholder pain points by functional area. Robert Singh's 2-3 day capacity decision problem pointed directly to a visibility and decision-support system (Epic 1). Michelle Zhang's single-point-of-failure spreadsheet risk pointed to a centralized staffing orchestration system (Epic 2). David Park's under-support and Keisha Williams' overload both pointed to a junior development and team support system (Epic 3). The company-wide data fragmentation pain point cut across all three epics as a foundational concern.

## What was challenging about writing user stories?

The main challenge was capturing the human and organizational dimension alongside the technical need. For example, Michelle's story was not just about replacing a spreadsheet — it was about preserving tacit knowledge and organizational memory. Similarly, Keisha's story was not just about workload visibility — it was about protecting time for mentoring as a strategic priority. We had to ensure each story captured the 'so that' reason clearly enough to justify building the feature.

## How did you prioritize your backlog?

We used three criteria: (1) Dependency — Stories 1.1 and 1.2 must come first because all AI features depend on having clean, consolidated data. (2) Risk reduction — Story 2.1 and 3.3 address the single-point-of-failure risk which is the most critical business risk identified. (3) Stakeholder urgency — Robert Singh as project sponsor and executive stakeholder had his needs (Stories 1.1, 1.3) ranked highest alongside the foundational infrastructure stories.

## Assumptions & Open Questions

- Assumed: Google Calendar API access is available for all consultants — if not, a calendar sync setup task must be added.

- Assumed: Michelle Zhang is willing to document and transfer her tacit staffing knowledge into the RAG system — change management may be needed.

- Open Question: What LLM provider will be used (OpenAI, Anthropic Claude)? This affects Epic 1 and 2 AI feature implementation.

- Open Question: What is the data retention and GDPR policy for consultant personal data stored in the capacity system?

- Open Question: Will consultants be able to see each other's workload or only managers? This affects dashboard access control design.

# ✅  Jira Setup Checklist

| Done | Task |
| --- | --- |
| ☐ | Create Jira project: 'Resource & Capacity Management - SilverTrust' (Scrum type) |
| ☐ | Create Epic 1: 'Capacity Visibility & Decision Support' |
| ☐ | Create Epic 2: 'Staffing & Resource Orchestration' |
| ☐ | Create Epic 3: 'Junior Development & Team Support' |
| ☐ | Create all 9 user stories and link each to its parent Epic |
| ☐ | Add acceptance criteria to each user story |
| ☐ | Set priority: Highest (4 stories), High (4 stories), Medium (1 story) |
| ☐ | Add labels: Category-1 or Category-2 to each story |
| ☐ | Create Sprint 1 and move Stories 1.1 and 1.2 into sprint backlog |
| ☐ | Set Sprint 1 goal |
| ☐ | Take screenshots: Epic view, Backlog view, Board view, one story with AC |

Link to  jira workflow: https://kindafaisal.atlassian.net/jira/software/projects/RCMS/boards/67/backlog?selectedIssue=RCMS-8

Resource & Capacity Management System — SilverTrust  |  Lab 4: Agile Workflow in Jira